## Slide 1: “No Sediment Augmentation” Monitoring Plan
Quinn Lewis, PhD
with Libby Casavant, Ed Weschler, EDO
July 16, 2024
Notes: Image is looking upstream from station 70K, taken just last week!

## Slide 2: Problem – J2 Return Channel Incision
Incision = reduction in unobstructed channel width

## Slide 3: Purpose & Timeline
Primary goal: is sediment augmentation needed, and is it effective?
  Important to understand channel form without annual active input
  Concurrently, identify problems and catch them early
May – TAC input on monitoring plan outline (1st Draft)
July – ISAC input on monitoring plan (2nd Draft)
September – present final monitoring plan to GC

## Slide 4: 2nd Draft – Table of Contents

## Slide 5: New Data Collection?
Lang et al., 2021
July 10, 2024 drone imagery

## Slide 6: Quick Reference & Timeline – P. 3-4

## Slide 7
Annual Task Breakdown – P. 3-4

## Slide 8: 2017 – 2022 Analysis
See 2023 report!
2nd draft has a brief reminder to put it into broader context:
1: incision progressed slower than expected
2: bed erosion reduced (20-40 CY/yr) during augmentation
3: aug. impacts not detectable downstream of Overton Bridge
4: planform changing (obvious @ Stn 70K)

## Slide 9: No Augmentation Driving Questions
differences in J2 incision between the augmentation and no augmentation periods, and the effectiveness of previous strategies?
planform change without sediment augmentation?
Can we be specific on process, quantifiable, and predictive?
Notes: There are various “subquestions here” – some are listed in the document, others you might have off the top of your head.

## Slide 10: Continuing Data
LiDAR is the most fundamental piece of data*
Aerial photos
2D hydraulic model
Supplementary data – gage, sediment samples, historic
* Specific analyses in Section 5 (e.g., sinuosity, volume change)
Notes: These analyses in section 5 include:
*Sediment volumetric change
*long profile
*Overton Bridge gage
*Sinuosity
*Wetted Width
*Slope
*Normalization with flow

## Slide 11: Continuing Data – Conditions, Not Triggers
Continuation of the no augmentation experiment is conditional upon results from monitoring efforts.
LiDAR-based Relative Elevation Model (REM) is key
Notes: Progression and total area of 9 foot and below data was assessed as the most effective way to quantify this issue

## Slide 12: New Data
Why new data?
LiDAR still fundamental
Goal of “new data” is to provide support for answering the Driving Questions
Low-hanging fruit?
Spatio-temporal resolution – drones bridging gaps?

## Slide 13: New Data
Section 6
New gages – Dyer, Breakthrough
More ground truth – XS surveys, sediment samples along XS
Drones – sediment characterization (armoring), photos/3D models

## Slide 14: New Data
Section 6
New gages – J2 Outflow

## Slide 15: New Data
Section 6
More ground truth (GC-requested) – XS surveys, sediment samples along XS

## Slide 16: New Data
Section 6
Drones – sediment characterization (armoring), photos/3D models
Lang et al., 2021
D (cm)

## Slide 17: Reporting
Main point: what we learned – conditions, not triggers
Secondary points: what we did, what else could we do?
Learned Year X
Discussion and Feedback
Questions, monitoring year X+1?
Year + 1

## Slide 18: Reporting
Timing – See Table 2.2.
REM computed in April, results (conditions) shared in May (1-2 page highlights)
Full report July TAC meeting (ideally ≈ 10 pages)

## Slide 19: Questions?
References Cited:
Lang, N., Irniger, A., Rozniak, A., Hunziker, R., Wegner, J. D., & Schindler, K. (2021). GRAINet: mapping grain size distributions in river beds from UAV images with convolutional neural networks. Hydrology and Earth System Sciences, 25(5), 2567-2597.
Woodget, A. S., Austrums, R., Maddock, I. P., & Habit, E. (2017). Drones and digital photogrammetry: from classifications to continuums for monitoring river habitat and hydromorphology. Wiley Interdisciplinary Reviews: Water, 4(4), e1222.